# VERONICA MARK

## Development Roadmap & Implementation Plan

Enterprise Delivery Plan v1.0

## Project Approach

Adopt Agile Scrum with two-week sprints. Maintain separate Development, Staging and Production environments. Use GitHub pull requests, automated testing and CI/CD to Vercel.

## Phase 1 – Foundation (Weeks 1–2)

Initialize repository, configure Next.js, Tailwind CSS, shadcn/ui, Prisma, Neon PostgreSQL, Supabase Storage, authentication, environment management, linting, formatting and CI pipeline.

## Phase 2 – Core Platform (Weeks 3–6)

Implement users, RBAC, brands, categories, products, media management, inventory, search, localization, responsive layout and shared UI components.

## Phase 3 – Commerce (Weeks 7–10)

Build cart, checkout, addresses, shipping, tax engine, payments (Paystack and SquadCo), order management, invoices and order tracking.

## Phase 4 – Marketing (Weeks 11–13)

Implement promotions, coupons, flash sales, loyalty points, wallet, referrals, wishlist, reviews, notifications and abandoned cart workflows.

## Phase 5 – Administration (Weeks 14–16)

Develop Super Admin dashboard, Brand Manager dashboard, analytics, CMS, audit logs, feature flags, reporting and system settings.

## Phase 6 – Optimization (Weeks 17–18)

Performance tuning, accessibility review, SEO, image optimization, caching, security hardening, penetration testing and load testing.

## Quality Assurance

Unit, integration and end-to-end testing. Manual regression testing before each release. Target Lighthouse score above 95 and WCAG 2.2 AA compliance.

## CI/CD Pipeline

GitHub → Automated tests → Prisma validation → Build → Preview deployment → Production deployment on Vercel after approval.

## Release Milestones

Alpha: Core platform.
Beta: Complete commerce workflow.
Release Candidate: Feature complete with production testing.
General Availability: Public launch with monitoring enabled.

## Post-Launch

Continuous monitoring, bug fixes, feature enhancements, analytics review, customer feedback integration and quarterly roadmap planning.